## Slide 1: Dashcam Defender Team 11 Advised by Dr. Joseph Zambreno Client: Evan Timmons
Durga Darba, Ismael Duran, Cobi Mom, Evan Timmons, Scott Vlasic & Danny Yip

## Slide 2: Problem Statement
The roads as we know it today can be filled with reckless drivers.
There is roughly 6 million car accidents in the US every year
What if you knew if a driver has a record of driving incidents due to careless driving?
The solution that we are proposing is the ability for everyday consumers to come together and crowdsource information on reckless drivers
This is done by utilizing DashCam Defender, a product designed by our team to automatically scan license plates and report reckless driver when they are encountered
Ismael Duran

## Slide 3: Concept Sketch
Evan Timmons
Law Enforcement Prototype Database
Mobile App Prototype UI
Conceptual Layout of Physical Hardware

## Slide 4: Functional Requirements
A license plate reader that can accurately read license plates from nearby cars
A platform where the user can report and view information using mobile and web application
User can record on the road, and it can be used to know their own footage and deal with insurance company if any accident occurs.
Danny Yip

## Slide 5: Non-Functional Requirements
Security
  login pages, API
Performance
  Load testing
Usability
  Similarity to other apps
  Easy to use database
Compatibility – Runs on multiple environments
  Safari, Chrome, Internet Explorer, Firefox
  Andriod, iPhone
Durga Darba

## Slide 6: Technical / Other Constraints / Considerations
Hardware Technical- Load Open ALPR to Nvidia Jetson to properly read and return license plate
Software Technical – Built mobile application on Flutter, will be working on IOS and Android. Able to get and send data to the database.
Constrains- Due to COVID-19, hardware team are not ready to properly read and return license plate, they try to work on web application instead.
Considerations- Our team will be focusing on hardware part in the next semester.
Danny Yip

## Slide 7: Market Survey
60% of motorists believe that aggressive driving is a major personal threat to them and their families
  Aggressive driving consists of:
    Following too closely, Driving at excessive speeds, Weaving through traffic etc.
We plan to directly tackle this issue through crowdsourcing aggressive driver information
Cobi Mom

## Slide 8: Potential Risks & Mitigation
Use of mobile application while driving can be distracting to the driver
  We are prioritizing a minimalistic UI with large buttons
Handling user data and privacy is a major concern of users
  We are going to have a clear and robust data management policy
NVIDIA Jetson's onboard camera is incompatible with OpenALPR
  We've ordered an external camera via the ETG
Cobi Mom

## Slide 9: Resource / Cost Estimate
NVIDIA Jetson TX2- Computer to run the OpenALPR software.
SanDisk 256GB SD Card- Memory for the NVIDIA TX2 to ensure testing.
Uzano HD Webcam 1080p- Camera to be connected to the NVIDIA Jetson TX2.
Logitech K400 Plus Wireless Touch Keyboard- Mouse and keyboard that will be helpful with prototype testing.
7-Inch Portable Display Screen- Small monitor to emulate product within the car and assist with prototyping.
Total Cost = ~$450
Scott Vlasic

## Slide 10: Project Milestones & Schedule
Durga Darba

## Slide 11: Functional Decomposition
Durga Darba

## Slide 12: Detailed Design
Website
  Developed in Angular
Mobile application
  Developed using Flutter
Database and API call
  Developed using PostGRES
Ismael Duran

## Slide 13: Hardware Platform
Scott Vlasic
To run the OpenALPR license plate detection software, we have purchased the NVIDIA Jetson TX2
Comes with Ubuntu installed on the device
Why?
  Documented benchmarks for how the software runs on this hardware device
  Meets our I/O needs
  Compatible with cameras that run at 1080p

## Slide 14: Mobile Application Platform Used
Flutter Framework built on the Dart Programming Language
Why?
  Allows for cross platform development
  Hot Reload
  Good and ever improving documentation provided by Google
Drawback – Lack of familiarity among team members
Cobi Mom

## Slide 15: Web Application Platform
To develop the web application, we will be using the Angular framework
Why?
  Good documentation and tutorial videos provided from Google
  Component-based architecture
  Thorough built-in testing (Karma)
Drawback- Lack of familiarity amongst team members
Scott Vlasic

## Slide 16: Web Application Test Plan
Jasmine Test Framework
  Built in to Angular
  Compatible with CLI
  Karma Testing Environment
Metrics
  Less than 2 seconds to complete all searches
  Compatibility with large volumes of videos
    1000, 10,000, 100,000+
  Stress Testing
    Find weak points in system
    Attempt 100+ simultaneous viewers
Evan Timmons
Karma Testing Interface Running Jasmine Tests

## Slide 17: Mobile Application Test Plan
Currently, we only have simple, straight forward test, by running the mobile application on android and IOS emulator.
We planned to have some automated unit test in flutter, to test the functionality of our mobile application.
The most important test that we should have is :
  User can sign up and login.
  Able to send and retrieve data from database.
  All User interface is working as expected.
Danny Yip

## Slide 18: Mobile Application Prototype Implementations
Login
  Login with existing account
Driver Safety mode
  A layout with big button for drive to press
License lookup
  Look up license recently encountered
Ismael Duran

## Slide 19: Web Application Implementations
Sparrow
  Second semester project name
Search Field
  Search by region, state or near you
Account Page
  User specific information and details
My Videos
  User uploaded videos
Past Encounters
  Additional sightings of previously recorded vehicles
Evan Timmons
Web Application Prototype

## Slide 20: Database Implementations
Durga Darba
Utilizes POST and GET calls to interact with
the database
Currently being integrated with the mobile app
Will be further integrated by the webapp team

## Slide 21: Current Project Status with Respect to Milestones
Hardware Assembly
  NVIDIA Jetson TX2 retrieved
  Hardware team pivoted to working on the Web Application due to COVID-19
Database Setup
  Finished setup, now beginning integration with applications
Mobile Application
  Completed login page through mode selection
OpenALPR working with NVIDIA Jetson TX2 w/ Camera
  Tested with onboard camera. Ordered a new camera through ETG
Web Application
  Platform determined and started prototyping
Cobi Mom
Notes: This slide will be narrated by Cobi Mom
I’ll be breaking down the current status of our project in chronological order based on the milestones that we have created.
For hardware, we have received the NVIDIA Jetson TX2 and tried the onboard camera, which I’ll explain below.
Due to the ongoing pandemic, the hardware team has since pivoted to focusing on the web application for now because only one person has the TX2 board at the moment
Our database setup is completed and the next step is to integrate it with our mobile and web applications
Our Mobile Application has most of the User interfaces needed for a barebones test and is waiting for integration with the hardware and database
For the license plate recognition, we’ve tested OpenALPR with the onboard camera but compatibility was the issue. We have since ordered an external camera and we are waiting for it to arrive.
For our web application, the team has decided on using Angular and has since been experimenting with it.

## Slide 22: Task Responsibility/Contributions of Each Project Member
Hardware Team
  Evan Timmons, Durga Darba and Scott Vlasic
Mobile Application team
  Ismael Duran, Danny Yip and Cobi Mom
Database Design - Durga Darba
Website Development
  Evan Timmons and Scott Vlasic
Ismael Duran

## Slide 23: Mobile Plan for Next Semester
Send and retrieve user data from database.
Send recorded video to the database.
Display the live camera's view on mobile application.
Search for vehicle's plate, and able to see their rating.
See the footage of their own vehicles.
Rate the vehicles they have encounter on the road.
Danny Yip

## Slide 24: Hardware Plan for Next Semester
Evan Timmons
Custom Encasing for NVIDIA Jetson Nano[1]
Simplified Order Sheet for New Components
In-Vehicle Testing
  Obtain new components
  Develop 12V power system for board
Design and Build Custom Enclosure
Notes: [1] https://ae01.alicdn.com/kf/H7933c68caf1a4f4584c5034547b4ca0e9/Waveshare-Metal-Case-Type-B-for-Jetson-Nano-Developer-Kit-Firm-dust-resistance-nice-looking.jpg

## Slide 25: Web Application Plan for Next Semester
Retrieve driving recordings from the database
View footage of past driving sessions
View footage based on license plate number
Implement effective search function
Search for a license plate number and see that driver's driving score
Scott Vlasic

## Slide 26: Thank you!